## Slide 1: Transportation for Visually Impaired
Development Team:
Tyler Espy
Taylor Lucy
Aymeric Zuurhout

## Slide 2: Customer Vision
Product Specifications
  Create an easy to use calendar for visually impaired workers
    Must be able to keep up with 50-60 people/reservations per month
    Prefer compatibility with:
      JAWS
      http://www.freedomscientific.com/Products/Blindness/JAWS
      ZoomText
      http://www.boundlessat.com/ZoomText

## Slide 3: Customer Vision
Forms
  Create Information Insertion Form
    Status:
      Accomplished to Customer Satisfaction
  Create Driver Information Form
    Status:
      Accomplished to Customer Satisfaction

## Slide 4: Customer Vision
Calendar
  Attributes
    Have Display Options for Month, Week, Day
    Show Driver/Car Availability Real Time
      Distinguish Between Vehicles
        Different Colors Preferred
    Reservations Shown on Date
    Each Day is linked to Information Insertion Form

## Slide 5: Cycle 1 Goals
Add Reservation Insertion Form Features
Create Print Out Form
New Calendar View
Insert schema’s into database
  Driver
  Car
  Reservation

## Slide 6: Cycle 1 Progress
  Reservation Insertion Form:
    Completed – Front End
  Create Print Out Form
    Completed – Front End
  New Calendar View
    In Progress
  Database Schema
    In Progress

## Slide 7: Challenges
Sponsor Communication
Calendar Library Navigation

## Slide 8: Design Description:
  Reservation Insertion Form:
  Key Features:
  Added AIDB logo
  Dropdowns where specified
  Added Driver and Car options
  Replaced Time Dropdown with Text Field
  Accessible on IOS Device
  Compatible with JAWS

## Slide 9: Driver Information Form Design
Customer Loved New Insertion Form
  But Desired Simple Version for Print out Purpose
    i.e. Driver Information Form
Driver Information Form Specs:
  Less Information
  Purely for informing Driver

## Slide 10: Calendar Design
Desired an interactive calendar
  Display Appointments on date
  Have Three Views
    Month
    Week
    Day
      Wanted Appointment to be displayed close in relation to each other
        Shown in Demo

## Slide 11: Cycle 1 Process
  Met With Customer!
  We explored the problems facing our customer at their facilities in Talladega
  Demoed our product and received valuable feedback

## Slide 12: Lessons Learned
During our visit we able to see how our customer interacted with our product:
  Their view is a lot smaller than previously expected
  Correct Tabbing method crucial for their interaction
  Reservation Grouping also crucial
  New Form added to requirements

## Slide 13: Future Plans
Auto-fill Forms
Save Form information