## Slide 1: Transportation for Visually Impaired
Development Team:
Tyler Espy
Taylor Lucy
Aymeric Zuurhout

## Slide 2: System Metaphor
AIDB has a pick-up service for their local community, but their reservation system is still all done in pencil. Our goal is to modernize, optimize, and automate their reservation process with an online database system and a webpage and IPad app frontend.

## Slide 3: Cycle Intent
Set up backend and show real-time car availability
  Have all three forms communicating
    insertForm – storing data
    printOutForm – receiving data
    calendar – receiving data

## Slide 4: User Stories
User’s Information is stored within a database
  done
User wants to be able to when they receive a call add a new reservation.
  done
User wants to be able to see all current/available time to make reservation.
  done
User picks data and sees real time car availability.
  done

## Slide 5: Cycle 2 Goals
AutoFill Print Out Form
Populate Calendar
Show Real Car Availability
Create new reservations

## Slide 6: Cycle 2 Progress
AutoFill Print Out Form
  completed
Populate Calendar
  completed
Show Real Availability
  Completed
Create New Reservations
  Completed

## Slide 7: Challenges
Sponsor Communication
Sporadic communication leads to sporadic design changes.
  This unfortunately changes our cycle focus
Calendar Library Navigation
  http://fullcalendar.io
  Adam Shaw

## Slide 8: Reservation Form
  Reservation Insertion Form:
  Key Features:
  Added pick up information
  Added estimated time of return for real car availability

## Slide 9: Reservation Form
  Reservation Insertion Form Button Functionality:
  Submit
    Saves all information on form to reservation table
  Cancel
    Cancels form and links back to calendar

## Slide 10: Driver Information Form Design
Added Auto filling functionality

## Slide 11: Calendar Design
Populates events from database
Real Car Availability:
  Shown by event color
    Four cars, four colors:
      Blue, Purple, Red, Yellow

## Slide 12: Cycle 2 Process
  Implement/Test/Review Cycle
    Weekly meetings
      Review our product
      Test functionality
      Assign weekly workload

## Slide 13: Lessons Learned
Php implementation techniques
Stick to the original cycle plan.
  If our cycle plan changes document it

## Slide 14: Future Plans
Refactor Database schemas
Additional Form Features